Farmer Marketplace

(Implementation plan)

Project Manager =>

Mr. Fahad Maqbool

Project Team =>

Chaman Abbas		(BSSE51F20R035)	(Group leader)

Abdullah			(BSEF19E030) RE	(Group member)

Zeeshan Ahmad faraz (BSEF19E024) RE	(Group member)

| Week 1 | Designing the Buyer Side With Figma Creating a user-friendly interface for buyers, focusing on their needs and preferences using Figma |
| --- | --- |
| Week 2 | Designing the Seller Side with Figma Designing an intuitive interface for sellers, ensuring a seamless selling experience using Figma. |
| Week 3 | Refining the Buyer Side UI/UX Review and improve the user interface and experience for buyers based on valuable feedback. |
| Week 4 | Iterating on the Seller Side UI/UX Gather feedback and make necessary improvements to the user interface and experience for sellers. |
| Week 5 | Developing the Buyer Side with React Native Development of the buyer side using React Native for both front-end and back-end functionalities. |
| Week 6 | Developing the Seller Side with React Native Developing the seller side using React Native, ensuring a seamless selling experience. |
| Week 7 | Reviewing and Iterating on the Buyer Side Front-end Review and iterate on the front-end development for the buyer side, ensuring a smooth user experience. |
| Week 8 | Reviewing and Iterating on the Seller Side Front-end Review and iterate on the front-end development for the seller side, ensuring a seamless selling. |
| Week 9 | Developing the Buyer Side Back-end with Node.js Back-end development of the buyer side using Node.js for a robust and efficient system. |
| Week 10 | Developing the Seller Side Back-end with Node.js Back-end development of the seller side using Node.js for a reliable and scalable system. |
| Week 11 | Reviewing and Iterating on the Buyer Side Back-end Review and iterate on the back-end development for the buyer side, ensuring it aligns with our objectives. |
| Week 12 | Reviewing and Iterating on the Seller Side Back-end Review and iterate on the back-end development for the seller side, ensuring a robust and efficient. |
| Week 13 | Integrating Back-end APIs into the Buyer Side Front-end Integrate the developed back-end APIs into the front-end for the buyer side, ensuring seamless. |
| Week 14 | Testing and Debugging Test the functionality of the buyer and seller sides, fixing any bugs or issues that arise. |
| Week 15 | User Testing and Feedback Conduct user testing sessions to gather feedback and insights, making necessary improvements based on user preferences. |
| Week 16 | Launch and Continuous Improvement Finally, we'll launch the farmer marketplace, gather user feedback, and focus on continuous improvement to enhance the overall experience. |